## Slide 1: Chapter 16, Methodologies

## Slide 2: Outline
A mountaineering example
Project context
  Goals, client types
  Environment, methods, tools, methodology
Methodology spectrum
  Planning, design reuse, modeling, process, control&monitoring, redefinition
Different types of planning
Different ways to use models
Use of processes in software development
Notes: Methodology issues
Paradigms and methodologies
Controlling processes
  Linear processes and their problems
  Nonlinear processes
  Controlling an undefined process
Enabling technologies for light-weight processes
Methodology trade-offs
Examples of methodologies : Royce based on the unified process, Scrum, XP

## Slide 3: Key Decisions in an Expedition
A leader must answer several key questions to create a successful expedition
  What mountain should be climbed?
  What types of tools should be used?
  Who should be member of the team?
  Does the expedition need a leader?
Different answers to these questions lead to different styles:
Fixed-rope
Siege style
Free Solo
Alpine style
Notes: An expedition leader has to make several key decisions to create a successful expedition: which mountain should be climbed, what process should be used, what type of tools, and who should be part of the team. The answers to these questions lead to a variety of styles. The fixed-rope style focuses on the creation of a base camp followed by several high camps. These camps are then connected by fixed ropes that allow the climbers to move fast between these camps. In the Alpine style, climbers do not use fixed ropes at all. The climbers carry everything they need, setting up camp only when the night falls or when the weather stops them.
After the failures on Mount Everest and K2 in the 1920s and 1930s, it became an almost universal opinion that Mount Everest and K2 could not be climbed without oxygen. After Mount Everest was climbed with oxygen in 1953, oxygen was seen as fundamental to a successful climb. In 1978, Reinhold Messner and Peter Habeler climbed Mount Everest without oxygen.
Even the question whether an expedition leader is needed at all can be answered in different ways. From the early 1920s to the late 1960s, many expeditions were organized almost like the military. They used a hierarchical organization with an expedition leader, several lead climbers, a support team, many porters, and a liaison officer, whose task was to resolve difficult communication problems between the porters and the rest of the expedition members. The 1954 expedition to K2 involved more than 300 porters. In 1980, Reinhold Messner went to Mt. Everest with a support team of two people who accompanied him only to base camp. From there he went solo without oxygen all the way to the summit and back in one single push.

## Slide 4: Key Decisions in a Software Project
Project goals
Schedule
Cost
Project organization
Software life cycle model
Tools
Methods
Team members and organization
Influenced by Methodology
Notes: The character of the project and the ability for the project manager to respond to unexpected events are strongly formed by these decisions.
In Chapter 14, Project Management, we discussed project management decisions such as those related to time, schedule, cost, and project organization.
In Chapter 15, Software Life Cycle, we discussed project-independent decisions, such as process model, dependencies among activities, process maturity, and process improvement.
To deal with the complexity of the material, we discussed these issues separately in Chapters 14 and 15. During a project, however, the manager has to deal with these issues together, as they depend on the project context and are strongly interdependent. In this chapter, we discuss how to approach these decisions within a coherent framework. To facilitate this discussion, we distinguish between project goals, environment, methods, tools, and software engineering methodologies.

## Slide 5: Methodology
Definition: Software engineering methodology
  Collection of methods and tools for
  developing and managing a software system
  to achieve a specific goal in a given project environment
Project environment
  Defined by the client and current state of the development organization. Constrains the project manager (Example: Hierarchical or project-based organization)
Methods
  Techniques to choose from in a given project environment (Example:Object-Oriented Analysis, waterfall model)
Tools
  Devices or programs that support the development and management activities (Example: CASE Tool, IDE)
  A methodology specifies for a specific project environment
  1) when methods or tools should be used and when not
  2) what to do when unexpected events occur.
Notes: Project environment
  Defined by the client and by the current state of the development organization. The environment constrains the project manager.
  Examples includes the participants’ background, the problem type, and the location of the project.
Methods:
Recipes that the project manager can select in the given environment.
    Examples: use case requirements elicitation or design pattern reuse.
Tools
  Devices or programs that support specific activities.
    Examples: modeling tools, compilers, debuggers, change tracking tools.
Software engineering methodology
  Collection of methods and tools for developing and managing a software system to achieve a specific project goal in a given project environment.
  Specifies when methods or tools should be used, when not and what to do when unexpected events occur.
The environment includes the elements present at the beginning of the project. In software development, the environment is defined by the client and by the current state of the development organization. The environment constrains the project manager. Examples includes the participants’ background, the problem type, and the location of the project.
Methods are recipes that the project manager can freely select to bring the project to a successful end in the given environment. Examples include the methods we described so far in this book, such as use case requirements elicitation or design pattern reuse. Different methods work in different environments; an expedition using oxygen needs more porters.
Tools are devices or programs that support specific activities. Mountaineering tools include oxygen bottles, ropes, pitons, tents, and so on. Software engineering tools include modeling tools, compilers, debuggers, change tracking tools, and version control tools. Developers often rely on specific tools to automate steps stipulated by the methods they use.
A software engineering methodology is a collection of methods and tools for developing and managing a software system to achieve a specific goal in a given environment. It specifies when methods or tools should be used and what to do when unexpected events occur.

## Slide 6: Project Environment
Participants’ expertise
  Beginner, expert, slow learner, fast learner
Type of Client
  Domain knowledge, decision power
End user access
  No end user available, end user participates in requirements elicitation, end user participates in usability tests
Technological climate (“technology enablers”)
Geographical distribution
Project duration
Rate of change

## Slide 7: Client Type
No Client
Proxy Client
Low
Pseudo Client
Local King Client
High
Low
High
Domain Knowledge
Decision Power
Notes: The client type includes two aspects: the ability to make decisions and knowledge of the application domain.

## Slide 8: Local King Client
High Domain Knowledge, High Decision Power
A client who can answer developer questions and make decisions without having to ask anybody else
Has deep knowledge of the application domain (and/or the solution domain)
Usually collocated with the project
Does not have report to anybody else
  Can effectively collaborate with the project manager and often even with the the developers.

## Slide 9: Proxy Client
High Domain Knowledge, Low Decision Power
Proxy clients are sent for the “real client”
Reasons:
  Real client has no time
  Physical distance would make collaboration of the real client with the project organization difficult
Proxy clients have sufficient knowledge of the application domain
  They can answer clarification questions from the developers
Proxy clients do not have sufficient power
  They cannot make major decisions, they have to ask somebody else => time delay!

## Slide 10: Pseudo Client
Low Domain Knowledge, High Decision Power
The pseudo client is a member of the development organization
  Often even developers act as pseudo clients
  If the system is targeted at a new market segment, the pseudo client often comes from marketing
Pseudo clients can make decisions within a short time
Pseudo clients have a limited knowledge of the application domain.
Notes: The pseudo client is a member of the development organization (e.g., the marketing department)
The pseudo client acts as a client, because the system is targeted at a new market segment, as opposed to a single individual or company.
Pseudo clients can make decisions within a short time and can collaborate well with the development organization
Pseudo clients have a limited knowledge of the application domain.
Often developers act as pseudo clients.

## Slide 11: “No Client”
A project can start without a client
  Example: A visionary product is developed before a market segment is opened
In these cases the project manager should still select a client, usually a pseudo client who acts as an end user
  The stakes of the developers can be balanced against the stakes of the future user.

## Slide 12: End User Access
Clients and end users usually do not have the same interests
Clients are interested in
  an early delivery date
  as much functionality as possible
  low cost
End users are interested in
  a familiar user interface
  an easy to learn user interface
  a system that supports their specific task well
If the project success depends on the usability of the product, then
  end users should be included in the project
  usability tests should be conducted with the end users.
Notes: Although clients may have deep domain knowledge, they have different stakes than the end user. Clients are usually interested in an early delivery date, with as much functionality as possible, and low cost. End users are interested in a system with a user interface that they are familiar with or is easy to learn and that supports their specific task well. When the stakes of the client and the end user are different, the project success may also depend on a usability test conducted by end users

## Slide 13: Project Environment
Participants’ expertise
  Beginner, expert, slow learner, fast learner
Type of Client
  Domain knowledge, decision power
End user access
  No end user available, end user participates in requirements elicitation, end user participates in usability tests
Technological climate (“technology enablers”)
Geographical distribution
Project duration
Rate of change

## Slide 14: Technological climate
Depending on the requirements expressed by the client, a project may be constrained in the technological components it has to use. Examples:
  A project needs to improve a legacy system
    It deals with well-known and mature technology but the technology might be out of date
  A project develops a first-of-a-kind prototype
    based on a new technology enabler
      Examples: RFID, GPS
    Usually has to deal with preliminary versions of components and immature technology
      GPS in a mobile phone

## Slide 15: Geographical Distribution
“Single room” projects: Participants in a single room
Reasons for distributed projects:
  Organization may have resulted from the merger
  Organization is a consortium, located in different geographical locations
  Part of the organization must be collocated with client
Geographical distribution has pros and cons:
  Promise of low cost labor
  Increases the availability of skill
  May take advantage of different time zones
  Slows down communication and decision making
  Lowers awareness among teams
  Leads to loss of information between sites
  High communication cost.
Notes: “Single room projects”: All participants are located in a single room, they can get to know each other, much of the important coordination can occur informally.
There are situations when single-room projects are not possible or not desirable.
  The organization may have resulted from the merger or acquisition of several individual companies with different skills.
  The organization is a consortium or a temporary alliance of several subcontractors, located in different geographical locations.
  Some part of the development organization may need to be collocated with the client.
Geographical distribution has advantages and disadvantages:
  Increases the availability of skill and lower cost labor
  May take advantage of different time zones
  Slows communication
  Lowers awareness among teams
  Leads to loss of information between sites
In the first successful ascent of K2, the organization was highly distributed, which contributed to the information loss:
the expedition leader remained in the base camp, the lead climbers were in Camp 9, and the support climbers
bringing the last bottles of oxygen were in Camp 8.

## Slide 16: Methodology Issues
Methodologies provide general principles and strategies for selecting methods and tools in a given project environment
Key questions for which methodologies provide guidance:
  How much involvement of the customer?
  How much planning?
  How much reuse?
  How much modeling before coding?
  How much process?
  How much control and monitoring?
Notes:   Key questions for which methodologies typically provide guidance include:
  How much should the customer be involved?
  How much planning should be done in advance?
  How much of the design should result from reusing past solutions?
  How much of the system should be modeled before it is coded?
  In how much detail should the process be defined?
  How often should the work be controlled and monitored? When should the project goals be redefined?

## Slide 17: How much Planning?
Two styles of navigation [Gladwin 1964]
  European navigation:
    Current Location and Desired Location
    Planned Route
    Route Deviation and Route Correction
  “Polynesian navigation”

## Slide 18: “European Navigation” (Plan-based)
Event: Course deviation.
Auckland
(Desired Location)
Lima
(Current Location)
Planned Route
Actual Route
Action: Course correction
Notes: The European navigator begins with a plan of the course. His effort throughout the voyage is directed to following the plan. If unexpected events occur, the plan is altered and corrective activities are introduced to still achieve the planned goal. This type of planning and controlling works well for assembly productions similar to those described by Taylor in the early 1920s [Taylor, 1911] for the production of many identical cars, but not for building systems that require creative problem solving and reactivity to change.
The Polynesian navigator begins with an objective instead of a plan. He sets off toward the objective and responds to conditions as they arise in an ad hoc fashion. He uses his skills and experience by observing the wind, the waves, the tides and currents, the fauna, the stars, the clouds, the sound of the water on the side of the boat, to figure out the direction of his objective or the proximity of land. If asked, he can point to his objective at any moment, but he cannot describe his course. This type of project management is the key element of agile methodologies and can be used with advantage in projects exploring new technology—projects whose purpose is break existing paradigms.

## Slide 19: Polynesian Navigation (Situation-based)
Event: “Birds seen”
Lima
(Current location)
“We need a new place
for living.
Let’s go to Auckland”
Tahiti
(Empty island, great
place for Living)
Action: “Follow the birds”
Notes: The European navigator begins with a plan of the course. His effort throughout the voyage is directed to following the plan. If unexpected events occur, the plan is altered and corrective activities are introduced to still achieve the planned goal. This type of planning and controlling works well for assembly productions similar to those described by Taylor in the early 1920s [Taylor, 1911] for the production of many identical cars, but not for building systems that require creative problem solving and reactivity to change.
The Polynesian navigator begins with an objective instead of a plan. He sets off toward the objective and responds to conditions as they arise in an ad hoc fashion. He uses his skills and experience by observing the wind, the waves, the tides and currents, the fauna, the stars, the clouds, the sound of the water on the side of the boat, to figure out the direction of his objective or the proximity of land. If asked, he can point to his objective at any moment, but he cannot describe his course. This type of project management is the key element of agile methodologies and can be used with advantage in projects exploring new technology—projects whose purpose is break existing paradigms.

## Slide 20: Situated action
Context-dependent action [Suchman 1990]
  Selection of action depends on the type of event, the situation and the skill of the developer
European Navigation is context independent
  Event: “Course deviation in the morning”
    Action: “Course correction towards planned route”
  Event: “Course deviation in the evening”
    Action: “Course correction towards planned route”
Polynesian Navigation is context dependent
  Event: “Birds seen”, Context: Morning
    Action: “Sail opposite to the direction of the birds
  Event: “Birds seen”, Context: Evening
    Action: “Sail in the direction of the birds”.
Notes: Also called context-dependent action.
Examples of navigation events:
  “Course deviation”, “Birds seen”, “Clouds seen”
When an event - which means change! - occurs, the developer has the choice of reacting to it or not. If they don’t react to the change, the are following a waterfall model. If they react to a change, they can do it context dependent or independent.
What do European navigators do when they see birds? Nothing with respect to navigation, because they do not consider this a navigation event.

## Slide 21: Pros and Cons of Software Project Plans
Plus
  Very useful to kick off a software project
  Useful also if the outcome is predictable or if no major change occurs
Con:
  Of limited value to control the project when
    the outcome is unpredictable
    when unexpected events occur that change the project environment, tools or methods
Examples of unexpected events:
  Appearance of new technology unknown at project start
  A visionary scenario turns out to be unimplementable
  Company is merged with another one during the project.
Notes: Very useful to kick off a software project (to establish the goals, organize the teams, and start with development)
  Useful also controlling a software project if the outcome is predictable or when no major change occurs.
Con:
  Of limited value to control the project when the outcome is unpredictable or when unexpected (“unusual”) events occur in the project that change the project context.
Examples of unexpected events:
  Appearance of new technology which was unknown at project start.
  A visionary scenario turns out to be not implementable
  Company is merged with another one during the project

## Slide 22: How much Modeling?
Advantages of modeling:
  Modeling enables developers to deal with complexity
  Modeling makes implicit knowledge about the system explicit
  Modeling formalizes knowledge so that a number of participants can share it
Problem with modeling:
  If one is not careful, models can become as complex as the system being modeled.
Notes: Design. Models provide a representation that enables developers to reason about the system. The models also form the basis for coding, as CASE tools are able to convert models into source code templates.
Communication. Models provide a common vocabulary that enables developers to discuss specific design details, even though the corresponding system has not yet been realized. Models can support a broad range of communication activities, from exchanging models on paper napkins during lunch to formal inspections in the meeting room.
Archival. Models provide a compact representation for storing the design and its rationale for future reference. Successful systems have extended life cycles, requiring several generations of developers to become familiar with early decisions.

## Slide 23: Managerial Challenges of Modeling
Formalizing knowledge is expensive
  Takes time and effort from developers
  Requires validation and consensus
Models introduce redundancy
  If the system is changed, the models must be changed
  If several models depict the same aspects of the system, all of them must be updated
  If one model becomes out of sync, it loses its value
Models become complex
  As the model complexity becomes similar to the complexity of the system, the benefit of having a model is reduced significantly.
Notes: Modeling presents several challenges to the manager
Formalizing knowledge is expensive.
  It takes time and effort from developers, and requires validation and consensus so that every participants agrees on the same meanings.
Models introduce redundancy.
  If changes are made to the system, the models must be updated as well. If several models depict the same aspects of the system, all must be updated. If one model becomes out of sync, it loses its value.
Models become complex.
  As the model complexity becomes similar to the complexity of the system, the benefit of having a model is reduced significantly.

## Slide 24: Model of a Software Project
*
*
*
Project
Work Product
Schedule
Task
Participant
Notes: When communicating a model,especially when it is complex, it is also important to help the user to navigate through the model. For example, this model of a software project is pretty simple (and inaccurate). Now let’s model a project with a slightly more complex model <<Proceed to next slide>>

## Slide 25: Models can become complex
*
Fund
Equipment
Facility
*
Staff
Work
respon-
Package
Role
*
des-
*
cribes
sible
plays
for
Organi-
zation
*
Organizational
Unit
Resource
How many objects are there if you instantiate this class diagram?
Simon says 1
Thomas says 6
Oscar says 10

## Slide 26: Use Patterns to Reduce Complexity
Composite Patterns
Taxonomies
Basic Abstractions
*
Resource
Participant
Fund
Equipment
Schedule
Task
*
Activity
con-
Facility
*
Staff
Department
Team
produces
Work
Set of Work
*
Product
Products
*
Internal
Project
Work
respon-
sumes
Package
Role
*
des-
*
cribes
Deliverable
sible
plays
for
Organi-
zation
Structure
*
*
depends
Work Product
Project Function
Project
Outcome
Work
Organizational
Unit
Work
Breakdown
Notes: This model is already much more complex than the model shown on the previous slide. Its purpose is still for communication only.
Because it already has quite a number of abstractions, It can only be understood if we communicate the model well to the user. We can do this by navigating through the model and highlight basic abstractions and typical patterns.
For example, we can highlight the basic abstraction (the ones used in the previous slide) <<Proceed to first animation>> and tell the listener that these are the abstraction used in the previous slide (to make the point more clear, the instructor can move once more to the previous slide)
To reduce the complexity of the model, the instructor can then point out that Work Product, Task and Participant all are now basic leaves in a composite pattern. <<Proceed to the next animation, show the use of the composite patterns>>.
To reduce the complexity even further, the instructor finally points out the use of inheritance for the taxonomies (Resource, Staff, Work Product and Activity)
Given these three tips, the students should be able to understand the model themselves.

## Slide 27: Reducing the Complexity of Models
To reduce the complexity of large model we use navigation and abstraction
Start with a simplified model and then decorate it incrementally
  Start with key abstractions (use animation)
  Then decorate the model with the additional classes
To reduce the complexity of the model even further
  Use inheritance (taxonomies, design patterns)
  If the model is still too complex, show the subclasses on a separate page
Notes: To communicate a complex model we use navigation and reduction of complexity
  Do not simply use a picture from the CASE tool and dump it in front of the user
  The key is navigate through the model so the user can follow it.
Start with a simplified model and then decorate it incrementally
  Start with key abstractions (use animation)
  Then decorate the model with the additional classes
To reduce the complexity of the model even further
  Show the use of inheritance (for taxonomies, and for design patterns)
    If the model is still too complex, show the subclasses on a separate slide

## Slide 28: Where do we need Models?
Models support three different types of activities:
  Communication: The model provides a common vocabulary. An informal model is often used to communicate an idea
  Analysis/Design: Models enable developers to reason about the future system
  Archival: Compact representation for storing the design and rationale of an existing system.

## Slide 29: Models to support Communication
Also called conceptual models
Most often used in the early phases of a project and during informal communications.
  The model does not have to be consistent or complete
  The notation does not even have to be correct
The model is used only to communicate an idea to a person
  If the idea is understood, the model has served its purpose
UML is our preferred notation for models to support communication
Communication Media:
  A Whiteboard, a slide or even a napkin.
Notes: Most often used in the early phases of a project and during informal communications.
  The model does not have to be consistent or complete
  The notation does not even have to be correct
The model is used only to communicate an idea to another person.
  If the idea is understood, the model has served its purpose.
UML is our preferred notation for models to support communication.
  Other notations are acceptable, especially if the other person does not speak UML.
    Example: The customer or the future end users usually don’t know UML.
Communication Media:
  Can be on a Whiteboard, on a slide or even on a napkin.
  .

## Slide 30: “Napkin Design”
Notes: This shows a drawing from the user interface design for the GEMS System, an environmental system for modeling pollution in cities of the United States.

## Slide 31: Models to support Analysis and Design
Also called specification models
The model provides a representation that enables developers to reason about the system
The model is used to communicate the idea to a computer
  The model needs to be made consistent and complete
  The notation must be correct so the model can be entered into a CASE tool
UML is our preferred notation for models to models that support analysis and design.
Notes: The model provides a representation that enables developers to reason about the system.
The model also forms the basis for coding, as CASE tools are able to convert models into source code templates
Used during analysis, design and implementation.
  The model needs to be made consistent or complete
  The notation should be correct so it the model can be entered into a CASE tool.
The model is used to communicate the idea to a tool.
UML is our preferred notation for models to models that support analysis and design. Other notations are not acceptable.
Models to support analysis and design are eventually entered into a CASE tool.

## Slide 32: Methodology Issues
Methodologies provide guidance, general principles and strategies for selecting methods and tools in a given project environment.
Key questions for which methodologies provide guidance:
  How much involvement of the customer
  How much planning?
  How much reuse?
  How much modeling?
  How much process?
  How much control and monitoring?
Notes: So far we have covered: How much planning should be done in advance? How much of the system should be modeled
  before it is coded?
  The next issue is who much process should be defined.
The average project takes twice as long as initially planned
  Software projects need to be controlled

## Slide 33
Problems with linear Models
Requirements
Process
System
Allocation
Process
Concept
Exploration
Process
Design
Process
Implementation
Process
Installation
Process
Operation &
Support Process
Verification
& Validation
Process
Each edge describes 2 types of dependencies
Temporal dependency:
  „must be finished before“
Logical dependency
  „The API depends on the subsystem decomposition“

## Slide 34: Waterfall Model
The waterfall model is a dinosaur
Requirements
Process
System
Allocation
Process
Concept
Exploration
Process
Design
Process
Implementation
Process
Installation
Process
Operation &
Support Process
Verification
& Validation
Process
Each edge describes 2 types of dependencies
Temporal dependency:
  „must be finished before“
Logical dependency
  „The API depends on the subsystem decomposition“

## Slide 35: The Problem is how to Deal with Change

## Slide 36
red
yellow
green
blue
red
blue
yellow
green
blue
Notes: In psychology, the Stroop effect is a demonstration of the reaction time of a task. The Stroop effect is named after J. Ridley Stroop who described this phenomenon in the 1930s.
However the effect was first published in 1929 in German; and its roots can be followed back to works of James McKeen Cattell and Wilhelm Wundt in the 19th century
See for more detail: http://en.wikipedia.org/wiki/Stroop_effect
Ask a couple of volunteer students to name the colors of the words. Ask them NOT to read the words ... rather, ask them to read the color of the words. For example, if the word "BLUE" is printed in a red color, they should say "RED". Ask them to name the colors as fast as they can. This should be easy with the current choice of colors and words.

## Slide 37
red
yellow
green
blue
red
blue
yellow
green
blue
Notes: Ask a couple of volunteer students to name the colors of the words as fast as possible. Ask them not to read the words...but the color of the words. For example, if the word "BLUE“ is in a red color, the students should say "RED".
Ask other students to say the colors as fast as they can. This should take them longer than on the previous slide, because each line is slightly CHANGED

## Slide 38: Controlling Software Development with a Process
How do we control software development? Two opinions:
Through organizational maturity (Humphrey)
  Repeatable process, Capability Maturity Model (CMM)
Through agility (Schwaber):
  Large parts of software development is empirical in nature; they cannot be modeled with a defined process
  There is a difference between defined and empirical process
How can software development better be described?
  with a defined process control model
  with an empirical process control model.
Notes: The average project takes twice as long as initially planned
  Software projects need to be controlled
How do we control software development?
Through organizational maturity
    Repeatable process (Watts Humphrey), Capability Maturity Model (CMM)
    The practice, however, shows that development is still difficult to control for certain projects
      Especially in software project with uncertain requirements in a fast changing business world.
Through agility (Schwaber):
  Large parts of software development are empirical in nature which cannot be modeled with a defined process
  There is a difference between defined and empirical process
Software development can be better described with an empirical process control model

## Slide 39: Defined Process Control Model
Requires that every piece of work is completely understood
Deviations are seen as errors that need to be corrected
Given a well-defined set of inputs, the same outputs are generated every time
Precondition to apply this model:
  All the activities and tasks are well defined to provide repeatability and predictability
If the preconditions are not satisfied:
  Lot of surprises, loss of control, incomplete or wrong work products.
Notes: The first of the two Approaches for Controlling a Process is the defined process control model
A defined process starts and runs until completion with the same results every time

## Slide 40: Empirical Process Control Model
The process is imperfectly defined, not all pieces of work are completely understood
Deviations are seen as opportunities that need to be investigated
  The empirical process “expects the unexpected”
Control is exercised through frequent inspection
Conditions when to apply this model:
  Frequent change, unpredictable and unrepeatable outputs.
Notes: The second approach for Controlling a Process is the empirical process control model

## Slide 41: Summary
A project has many contexts
  Goals, client types
  Environment, methods, tools, methodology
Methodology issues
  Planning, design reuse, modeling, process, control&monitoring, redefinition
Different types of planning
  European vs. Polynesian navigation
Different types of models
  For communication, specification and archival
Different ways to control processes
  Defined vs empirical process control models.
Notes: The standard can be tailored to a particular project:
  Large projects need detailed plans to be successful
  Small projects should not be burdened with the bureaucracy of detailed SCM plans
SCM should be supported by tools. These range from
  Simple version storage tools
  Sophisticated systems with automated procedures for policy checks and support for the creation of SCM documents.

## Slide 42: Additional References
W. Humphrey
  Managing the Software Process, Addison-Wesley, Reading MA, 1989
K. Schwaber, M. Beedle, R. C. Martin
  Agile Software Development with Scrum, Prentice Hall, Upper Saddle River, NJ, 2001.
http://en.wikipedia.org/wiki/Stroop_effect

## Slide 43: Backup and Additional Slides

## Slide 44: Model for Bus Stops (used in Slide Presentation)
Street Segments
Adresses, length
Street
Bus Stop
Bus
Schedule
name
Bus Route
name

## Slide 45: A UML Model for Bus Stops
Street Segment
Addresses(left, right)
length
Street
Bus Stop
location
Bus
Schedule
name
line id
Time
Day
number
located on
stops at
traverses
{exactly 2}
next to
Bus Route
name
type
line id
Intersection
id
x,y
*
*
*
*
*
*
*

## Slide 46
For many people, moving away from defined processes means descending into chaos.
  However, a process can be controlled even if it cannot be defined

## Slide 47: Auckland Project Plan (European Navigation)
Project Goal: Auckland
Desired Outcome: Auckland is found
Team: Captain and 50 sailors
Organization: Hierarchical
Tools: Compass, speed meter, map
Methods: Determine planned course, write planned course before departure.
Work breakdown structure
    Task T1: Determine current direction of ship
    Task T2: Determine deviation from desired course
    Task T3: Bring ship back on course
Process:
  Execute T1 and T2 hourly. If there is a deviation, execute T3
Schedule: 50 days, if the wind is good; 85 days, if doldrums are encountered.
Notes: Example for method: Start Lima. Sail West, keep the compass constantly at 97 degrees, stay at latitude 20 degrees)
Question: How is the speed meter used?
Answer: In computing the moment when the ship is back on course.
Write planned course before departure and then follow it until goal is reached. Interpretation in software engineering: Write an SPMP before the project starts and follow it. Anything but reaching Auckland is considered a failure.
    Task T1 (Check direction): Determine current direction of ship
    Task T2 (Compute deviation): Determine deviation from desired course
    Task T3 (Course Correction): Bring ship back on course

## Slide 48: Auckland Project Plan (Polynesian Navigation)
Project Goal: Auckland
Desired Outcome: A new place for living is found
Team: Captain and 50 sailors Organization: Flat
Tools: Stars and water temperature for navigation
Methods: A set of event-action rules. Execution of actions is determined by the given context.
Work breakdown structure
  Task T1: Set direction of ship to a certain course
  Task T2: Look for clouds in the distance
  Task T3: Look for birds and determine their direction
  Task T4: Determine new course for ship
Process: Start with T1. Execute Tasks T2 and T3 regularly. The result (cloud detected, birds detected) is interpreted in the current context. Depending on the interpretation execute task T4 and T1.
Schedule: None
Notes: Tools: Stars for navigation, water temperature for location (measured by hand)
Write the course mission before departure, then start the trip. Constantly evaluate if your course mission has been reached.
Work breakdown structure
  Task T1 (Determine direction): Set direction of ship to a certain course
  Task T2 (Check Clouds): Look for non-moving clouds in the distance
  Task T3 (Check Birds): Look for birds and determine their direction
  Task T4 (Compute course): Determine new course for ship
  Task T5 (Change course): Change direction to follow new course
Process:
  Start with T1. Tasks T2 and T3 are executed regularly. The result (cloud detected, birds detected, nothing happened) is interpreted in the current context. If the interpretation makes a new course more promising, execute task T4 and T5.
Schedule: None
Interpretation in software engineering: Start with an SPMP before the project starts. The SPMP does not have a location-based plan, but a set of attributes that can be satisfied by many locations.
Follow a certain direction (“sail west”) until unplanned evens occursw. Interpret this event in the context of the current project environment. Executed the assoiciated action (which is context-dependent).

## Slide 49: Enabling Technologies for Light-Weight Processes
Internet
Self-Organizing Teams
Peer-to-Peer Communication
Ability to Change Plans
Situated Actions
Notes: Before there was no way of having and using more than one copy of the same document.
This is no longer true. People can look up information and use expert systems to solve problems.
It is true that you can get speed up by getting rid of paper and make the queues go faster, but that does not solve the bigger problem.
automation is not reinvention
So figure out what assumptions you can break with info tech- such as people need to hand off paper for an application and fill in blanks, now just bring up file edit and write back. Everyone does this and can do it concurrently
Light-weight was always there, we just forgot about it
  Distribution of projects
  Merger of companies
  Complexity of projects
  Idea to apply industrial management methods (ala Taylor)
  Japan: 1980, Sashimi, process control techniques, team-based approaches, a whole car is built by team, Taylor: Team member sets airconditioner for each car.
  Cray and Mozart: No models in their head

## Slide 50: What type of process do we need?
Big vs Small Systems
  Space-Shuttle, fly-by-wire
  OS kernels, searching, sendmail
Embedded Systems
  Airbag controllers
  Brake systems
“Blue Collar” Applications
Mobile Systems
  Mobile Maintenance, Mobile Health care
Augmented Reality Systems
  Overlay of virtual information on real objects in real time
Flying Bridges
Notes: Do we need complex development processes? The answer divides software engineers into two camps
“YES, we need them” => Heavy-weight process
“NO, we don’t need them” => Light-weight process
The best answer is probably: It depends. For big life-critical systems such as the space-shuttle we need a well defined process. Also, if we design software such as a fly-by-wire computerized control system for an airplane, whose purpose is to help the pilot to exceed certain parameters such as minimu and maxium speed, maximu angle of attachk and maximum G-Values, we need a good process.
For systems such as OS kernels, the answer used to be also: Yes we need a good welldefined process, but the answer is no longer so clear. The open source community has demonstrated that you can build an OS kernel with a light-weight approach. However, the Linux kernel is characterized by one important issue: It was already designed and implemented before in Unix. So effectively, the development of the Linux kernel is a development effort, that can be described as a cloing effort.
Other systems where we need a proces are real-time system such as embedded systems. Airbag controllers and brake systems need to be developed that perform absolutely reliable under all circumstances.
There is another set of applications where the software process is in question. What type of process do we need to build blue collar applications or applications for road warriers? Here we see a pilot performing a preflight check in an F-18 cockpit? How do we design mobile systems such as mobile maintenance, where the specialist works on a the tower located on a high mountain or in an oil-rig?
Another class of systems, where we cannot apply classical process models, are augmented reality systems such as this one? In this sceanrio, we can imagine how a client discusses with a software requirements specialist the varios placements of a bridge over a river.

## Slide 51: Client Type
No Client
Proxy Client
Low
Pseudo Client
Local King Client
High
Low
High
Local King Client
• Can make decisions
• Deep knowledge of application domain
• Usually collocated with the project.
• Does not report to anybody else
• Can answer developer questions
• Can effectively collaborate with developers and project manager.
Proxy Client
• Stands in for real client, who has no time or physical distance makes collaboration with the organization difficult.
• Has sufficient knowledge of application domain
• Cannot make major decisions.
Pseudo Client
• Often member of the development organization (e.g. marketing)
• The system is targeted at new market segment.
• Can make decisions in a short time
• Collaborates well with developers
• Limited knowledge of application domain.
No Client
• Many projects start without a client.
• Example: A visionary product is developed before a market segment is opened.
Notes: The client type includes two aspects: the ability to make decisions and knowledge of the application domain.

## Slide 52: Input for User Interface Generator

## Slide 53: Screen Snapshot of Graphical User Interface

## Slide 54: UML can model more than Software Systems
UML has been designed to model software artifacts.
However, UML is a modeling language that can be used to model a variety of phenomena
  projects and processes, even philosophical systems.
The models for projects and processes used in the book are models intended for communication.