## Slide 1: Chapter 3, Project Organization and Communication, Part 1

## Slide 2: How it should go
Requirements
Analysis
Design
Implementation
System Testing
Delivery and Installation

## Slide 3: How it often goes
Requirements
Analysis
D
E
L
A
Y
Vaporware
Bananaware
ripes with the
Customer

## Slide 4: Laws of Project Management
Projects progress quickly until they are 90% complete
  Then they remain at 90% complete forever
If project content is allowed to change freely, the rate of change will exceed the rate of progress
Project teams detest progress reporting because it manifests their lack of progress
Murphy’s law:
  “When things are going well, something will go wrong”
  “When things just can’t get worse, they will”
  “When things appear to be going better, you have overlooked something.”
Notes: The 90% syndrom is a problem that is particularly symptomatic for the linear waterfall lifecycle
Another variant of Murphy's law
Free change problem must be dealt with even in an iterative and incremental software lifecycle: time-boxed prototyping
Introducing new bugs: This is a significant problem in old systems that did not use encapsulation: Global variables, etc
Problem with hierarchical project management

## Slide 5: Lecture Outline
Project Definition
Project Organization
Roles
Tasks & Activities
Work Product & Deliverables
Focus of this lecture
  Understand project management concepts from the developer’s perspective

## Slide 6: Project Definition
A project is an undertaking, limited in time, to achieve a set of goals that require a concerted effort
A project includes
  A set of deliverables to a client
  A schedule
  Technical and managerial activities required to produce and deliver the deliverables
  Resources consumed by the activities (people, budget)
Focus of project management
  Administer the resources
  Maintain accountability
  React to change
  Make sure, the goals are met.

## Slide 7: Simple Object Model of a Project
Project
Deliverables
Schedule
Activity
Resource

## Slide 8: Refinement of the Model
*
Resource
Participant
Fund
Equipment
Schedule
Task
*
Activity
con-
Facility
*
Staff
Department
Team
produces
Work
Set of Work
*
Product
Products
*
Internal
Project
Work
respon-
sumes
Package
Role
*
des-
*
cribes
Deliverable
sible
plays
for
Organi-
zation
Structure
*
*
depends
Work Product
Project Function
Project
Outcome
Work
Organizational
Unit
Work
Breakdown

## Slide 9: Dynamic Model of a Project
Definition
do/Define Scope
Start
do/Assign Tasks
Steady State
do/Develop System
Termination
do/Deliver System
Tasks
Assigned
Scope Defined
System Done
Notes: A project here is modeled as an object with interesting dynamic behavior, namely a set of different states that are very important for a project manager.

## Slide 10: Project Organization
A project organization defines the relationships among resources, in particular the participants, in a project
A project organization should define
  Who decides (decision structure)
  Who reports their status to whom (reporting structure)
  Who communicates with whom (communication structure)
Team
Participant
Organization
*
*

## Slide 11: Example of a Communication Structure
UserInterface
:Team
Database
:Team
Control
:Team
communicateStatus()
communicateDecision()
communicateDecision()
communicateStatus()
Management
:Team

## Slide 12: Reporting vs. Communication
Reporting supports project management in tracking project status
  What work has been completed?
  What work is behind schedule?
  What issues threaten project progress?
Reporting along the hierarchy is not sufficient when two teams need to communicate
  A communication structure is needed
  A participant from each team is responsible for facilitating communication between both teams
  Such participants are called liaison

## Slide 13: Example of a Communication Structure
UserInterface
:Team
Sam
:Developer
Implementor
Alice
:Developer
Management:
Team
Team leader
communicates
Architecture:
Team
John
:Developer
API engineer
communicates
Editor
Documentation:
Team
Mary
:Developer
communicates
Chris
:Developer
Implementor
Testing:
Team
communicates
Role
Interface with
other team

## Slide 14: Hierarchical Project Organization
Chief Executive
First Level Manager
(“Front-Line Manager”)
Project Members
Basis of organization:
Complicated information and control flow
across hierarchical boundaries
A
B
A wants to talk to B: Information Flow
A wants to make sure B does a certain change: Controlflow

## Slide 15: Peer-To-Peer Communication
Project
Leader
Coaches
Team
Members
Basis of organization:
Nonlinear information flow across dynamically formed units
Subsystem Team
Subsystem Team
Subsystem Team
A
B
A wants to make sure B does a certain change: Simple Controlflow
A wants to talk to B: Simple Information Flow
Notes: Project-based organizations create bridges within organizations and bridge boundaries outside with customers, suppliers, and competitors. Teams are the foundation unit of these new patterns of interconnection and interdependence. Telecommunications technology is the nervous system that holds these networks together. Groupware is the collaboration support technology that shapes and holds the activity of teams within those networks."
Project-based organizations are based on the fct that ever-shifting networks of teams that cross traditional, formerly forbidden boundaries, linking once-competing organizations into ecosystems of cooperation

## Slide 16: Role
A role defines a set responsibilities (“to-dos”)
Examples
Role: Tester
  Write tests
  Report failures
  Check if bug fixes address a specific failure
Role: System architect
  Ensure consistency in design decisions and define subsystem interfaces
  Formulate system integration strategy
Role: Liaison
  Facilitate communication between two teams.

## Slide 17: Types of Roles in Software Organizations
Role
Liaison
Consultant
Manager
Developer
Configuration Manager
Document Editor
Tester
API Engineer
Team Leader
Project Manager
Application Domain Expert
Solution Domain Expert
End User
Client

## Slide 18: Responsibilities are assigned to Roles, Roles are assigned to People
“To Do” List for the Project
• Item 1
• Item 2
• Item 3
• Item 4
• Item 5
• Item 6
• Item 7
• Item 8
• Item 9
Item 1
Item 2
Item 9
Role 1
Item 4
Item 5
Item 7
Role 2
Item 3
Item 6
Item 8
Role 3
Person A
Role 1
Role 2
Person B
Role 3
Team A .

## Slide 19: Possible Mappings of Roles to Participants
One-to-One
  Ideal but rare
Many-to-Few
  Each project member assumes several "hats"
  Danger of over-commitment
  Need for load balancing
Many-to-"Too-Many"
  Some people don't have significant roles
  Lack of accountability
  Loosing touch with project

## Slide 20: Task
A task describes the smallest amount of work tracked by management
Typically 3-10 working days effort
Tasks descriptions
  Role
  Work product
  Start date
  Planned duration
  Required resources.

## Slide 21: Example: Tasks for building a House
Survey
Excavate
Buy Material
Lay Foundation
Build Outside Wall
Request Permits
Survey
Excavate
Buy Material
Lay Foundation
Build Outside Wall
Request Permits
FINISH
Install Interior Plumbing
Install Interior Electrical
Install Wallboard
Paint Interior
Install Flooring
Install Exterior Plumbing
Install Exterior Electrical
Install Exterior Siding
Paint Exterior
Install Roofing
Install Exterior Doors
Install Interior Doors

## Slide 22: Example: Tasks for building a house
START
Request Permits
Survey
Excavate
Buy Material
Lay Foundation
Build Outside Wall
FINISH
Install Interior Plumbing
Install Interior Electrical
Install Wallboard
Paint Interior
Install Flooring
Install Exterior Plumbing
Install Exterior Electrical
Install Exterior Siding
Paint Exterior
Install Roofing
Install Exterior Doors
Install Interior Doors
FINISH

## Slide 23: Tasks and Work Packages
A task is specified by a work package
  Description of work to be done
  Preconditions for starting, duration, required resources
  Work products to be produced, acceptance criteria for it
  Risks involved
A task must have completion criteria
  Includes the acceptance criteria for the work products (deliverables) produced by the task.

## Slide 24: Work Products
A work product is a visible outcome of a task
Examples
  A document
  A review of a document
  A presentation
  A piece of code
  A test report
Work products delivered to the customer are called deliverables

## Slide 25: Task Sizes
Tasks are decomposed into sizes that allow monitoring
  You may not know how to decompose the problem into tasks at first
  Depends on the nature of work and how well task is understood.
Finding the appropriate size is crucial
  To-do lists from previous projects
  Each software development activity identifies more tasks and modifies existing ones.
Notes: Example for one day tasks: The smallest unit in the SCRUM management methodology are 1 day tasks

## Slide 26: Activities
Major unit of work
Culminates in a major project milestone:
  Scheduled event used to measure progress
  Internal checkpoints should not be externally visible
  A project milestone usually produces a baseline
Activities are often grouped again into higher-level activities with different names:
    Phase 1, Phase 2 …
    Step 1, Step 2 …
Allows separation of concerns
Precedence relations can exist among activities
  Example: “A1 must be executed before A2”
Notes: Definition Baseline:
  A formally reviewed work product which is placed under change control
  Any change to a baseline requires the execution of a formally agreed upon procedure
Activitites are often grouped again into higher-level activities:
  This Establishes hierarchical structure for project
    Phases
    Step...
  PERT Charts are use to visualize precedence relations

## Slide 27: Example: Activities for Building a House
START
Request Permits
Survey
Excavate
Buy Material
Lay Foundation
Build Outside Wall
FINISH
Install Interior Plumbing
Install Interior Electrical
Install Wallboard
Paint Interior
Install Flooring
Install Exterior Plumbing
Install Exterior Electrical
Install Exterior Siding
Paint Exterior
Install Roofing
Install Exterior Doors
Install Interior Doors

## Slide 28: Example: Activities for Building a House
START
Request Permits
Survey
Excavate
Buy Material
Lay Foundation
Build Outside Wall
FINISH
Install Interior Plumbing
Install Interior Electrical
Install Wallboard
Paint Interior
Install Flooring
Install Exterior Plumbing
Install Exterior Electrical
Install Exterior Siding
Paint Exterior
Install Roofing
Install Exterior Doors
Install Interior Doors
Build Outside Wall
Finish Exterior
Finish Interior
Establish Foundation
START
FINISH

## Slide 29: Examples of Software Engineering Activities
Planning
Requirements Elicitation
Analysis
System Design
Object Design
Implementation
Testing
Delivery

## Slide 30: Associations between Tasks, Activities, Roles, Work Products, and Work Packages
1
*
Task
Activity
Unit Of Work
Work Package
Work Product
describes
results in
Role
assigned to
*
1

## Slide 31: Summary
Projects are concerted efforts towards a goal that take place within a limited time
Project participants are organized in terms of teams, roles, control relationships, and communication relationships.
An individual can fill more than one role.
Work is organized in terms of tasks assigned to roles and producing work products.