## Slide 1: Configuration & Build Management

## Slide 2: Outline of the next two Lectures
Purpose of Software Configuration Management (SCM)
Some Terminology
Software Configuration Management Activities
Outline of a Software Configuration Management Plan
Build and Release Management
Continous Integration
Today
Lecture on
Build Management
Notes: Purpose of Software Configuration Management (SCM)
  Motivation: Why software configuration management? Definition: What is software configuration management?
  Activities and roles in software configuration management
Some Terminology: Configuration Item, Baseline, SCM Directory, Version, Revision Release.
Software Configuration Management Activities: Promotion Management, Release Management, Change Management
Outline of a Software Configuration Management Plan: Standards (Example: IEEE 828-1990)
  Basic elements of IEEE 828-1990
Configuration Management Tools
Associated Exercise

## Slide 3: Why Software Configuration Management ?
The problem:
  Multiple people have to work on software that is changing
  More than one version of the software has to be supported:
    Released systems
    Custom configured systems (different functionality)
    System(s) under development
    Software on different machines & operating systems
Need for coordination
Software Configuration Management
  manages evolving software systems
  controls the costs involved in making changes to a system.

## Slide 4: What is Software Configuration Management?
Definition Software Configuration Management:
  A set of management disciplines within a software engineering process to develop a baseline
  Software Configuration Management encompasses the disciplines and techniques of initiating, evaluating and controlling change to software products during and after a software project
Standards (approved by ANSI)
  IEEE 828: Software Configuration Management Plans
  IEEE 1042: Guide to Software Configuration Management.
Notes: Baseline is a forward reference, forward definition. Roughly: “A specification or product that has been formally
reviewed and agreed to by responsible management, that thereafter serves as the basis for further development,
and can be changed only through formal change control procedures.”

## Slide 5: Administering Software Configuration Management
Software Configuration Management is a project function with the goal to make technical and managerial activities more effective
Software Configuration Management can be administered in several ways:
  Organization-wide
  Project-specific
  Distributed among the project members
  Mixture of all of the above.
Notes: Checkup Question: What is a project function (was defined in the previous lecture!)
  Organization-wide: A single software configuration management team for the whole organization
  Project-specific: A separate configuration management team for each project
  Distributed among the project members: Each team member performs specific
  software configuration management activities
  Mixture of all of the above.

## Slide 6: Configuration Management Activities (1)
Software Configuration Management Activities:
  Configuration item identification
  Promotion management
  Release management
  Branch management
  Variant management
  Change management
No fixed order:
  These activities are usually performed in different ways (formally, informally) depending on the project type and life-cycle phase (research, development, maintenance).
Notes: Checkup question: What is a project type? Answer: Greenfield, interface and reengineering projects

## Slide 7: Configuration Management Activities (2)
This Lecture
Read yourself:
Bruegge-Dutoit
Ch13
Configuration item identification
  Modeling the system as a set of evolving components
Promotion management
  the creation of versions for other developers
Release management
  the creation of versions for clients and users
Change management
  the handling, approval & tracking of change requests
Branch management
  the management of concurrent development
Variant management
  the management of coexisting versions

## Slide 8: Configuration Management Roles
Configuration Manager
  Responsible for identifying configuration items
  Also often responsible for defining the procedures for creating promotions and releases
Change Control Board Member
  Responsible for approving or rejecting change requests
Developer
  Creates promotions triggered by change requests or the normal activities of development. The developer checks in changes and resolves conflicts
Auditor
  Responsible for the selection and evaluation of promotions for release and for ensuring the consistency and completeness of this release.

## Slide 9: Terminology
We will define the following terms
  Configuration Item
  Baseline
  SCM Directories
  Version
  Revision
  Release
The definitions for these terms follow the IEEE standard.
Notes: Different configuration management systems may use different terms.
  Example: CVS configuration management system used in our projects uses terms differeing from the IEEE standard.

## Slide 10: Terminology: Configuration Item
Configuration Item: An aggregation of hardware, software, or both, designated for configuration management and treated as a single entity in the configuration management process.
Software configuration items are not only source files but all types of documents
In some projects, not only software but also hardware configuration items (CPUs, bus speed frequencies) need to be put under control!
Notes: Question: “Why is configuration management a process?
Answer: Configuration Management is a process in the terminology used in IEEE 1074 (SE II, Introduction, Slide 30)
Question: What type of process is it? Cross-Development Process or Integral Process!
, e.g
  all types of code files
  drivers for tests
  analysis or design documents
  user or developer manuals
  system configurations (e.g. version of compiler used)

## Slide 11: Tasks for the Configuration Managers
Define configuration items

## Slide 12: Define Configuration Items
Not every entity needs to be under configuration management control all the time
Two Issues:
  What: Selection of Configuration Items
    What should be under configuration control?
  When: When do you start to place entities under configuration control?
Choices for the Project Manager:
  Starting with Configuration Items too early introduces bureaucracy
  Starting with Configuration Items too late introduces chaos.
Notes: Large projects typically produce thousands of entities (files, documents, data ...) which must be uniquely identified.
Any entity managed in the software engineering process can potentially be brought under configuration management control
But not every entity needs to be put under….

## Slide 13: Define Configuration Items (continued)
Selecting the right configuration items is a skill that takes practice
  Very similar to object modeling
  Use techniques similar to object modeling for finding configuration items!
    Find the configuration items
    Find relationships between configuration items.
Notes: Some items must be maintained for the lifetime of the software.
This includes also the phase, when the software is no longer
developed but still in use; perhaps by industrial customers who
are expecting proper support for lots of years.
This is the reason why a naming scheme is very important
An entity naming scheme should be defined in a way so that related
components or documents have related names

## Slide 14: Configuration Item Candidates
Configuration Item
Candidates
Models
Subsystems
Documents
Object Model
Dynamic Model
Database
User Interface
. . . .
Code
Data
Unit Test
RAD
ODD
. . . .
. . . .
. . . .
“The project”

## Slide 15: Which of these Entities should be Configuration Items?
Problem Statement
Software Project Management Plan (SPMP)
Requirements Analysis Document (RAD)
System Design Document (SDD)
Project Agreement
Object Design Document (ODD)
Dynamic Model
Object model
Functional Model
Unit tests
Integration test strategy
Source code
API Specification
Input data and data bases
Test plan
Test data
Support software (part of the product)
Support software (not part of the product)
User manual
Administrator manual

## Slide 16: Possible Selection of Configuration Items
Problem Statement
Software Project Management Plan (SPMP)
Requirements Analysis Document (RAD)
System Design Document (SDD)
Project Agreement
Object Design Document (ODD)
Dynamic Model
Object model
Functional Model
Unit tests
Integration test strategy
Source code
API Specification
Input data and data bases
Test plan
Test data
Support software (part of the product)
Support software (not part of the product)
User manual
Administrator manual
Notes: Once the Configuration Items are selected, they are usually organized in a tree

## Slide 17: Terminology: Version
Version: The initial release or re-release of a configuration item associated with a complete compilation or recompilation of the item. Different versions have different functionality.

## Slide 18: Terminology: Baseline
Baseline: “A specification or product that has been formally reviewed and agreed to by responsible management, that thereafter serves as the basis for further development, and can be changed only through formal change control procedures.”
Examples:
  Baseline A: The API has been completely been defined; the bodies of the methods are empty
  Baseline B: All data access methods are implemented and tested
  Baseline C: The GUI is implemented.

## Slide 19: Naming Schemes for Baselines
Many naming scheme for baselines exist (1.0, 6.01a, ...)
A 3 digit scheme is quite common:
Major,
External Release
(Customer)
Minor,
Internal Release
(Developer)
Small Revision
(Developer)
7.5.5
Notes: Donal Knuth uses the digits of PI to name the releases of his TeX system. The first version was 3, followed by 3.1 followed by 3.14. The current version number is 3.14…?xxxx

## Slide 20: Types of Baselines
As systems are developed, a series of baselines is developed, usually after a review (analysis review, design review, code review, system testing, client acceptance, ...)
  Developmental baseline
  Functional baseline
  Product baseline
Notes: As systems are developed, a series of baselines is developed, usually after a review
This could be a analysis review, design review, code review, system testing,
client acceptance, ….
  Developmental baseline (Design, Aualyns, SDD, Integration Test)
    Goal: Coordinate engineering activities
  Functional baseline (First prototype, alpha release, beta release)
    Goal: Get customer reaction with functional system
  Product baseline (product)
    Goal: Coordinate sales and customer support.

## Slide 21: Transitions between Baselines
Release
Baseline A (developmental)
Baseline B (functional, first prototype)
Baseline C (product, beta test)
How do we manage changes in baselines?
=> Change Management
Time
Notes: Big problem: Change occurs, even in baselines. How do we manage changes in baselines?

## Slide 22: Change management
Change management is the handling of change requests
The general change management process:
  The change is requested
  The change request is assessed against requirements and project constraints
  Following the assessment, the change request is accepted or rejected
  If it is accepted, the change is assigned to a developer and implemented
  The implemented change is audited.
Notes: A change request can lead to the creation of a new release
The complexity of the change management process varies with the project.
Small projects can perform change requests informally and fast while complex
projects require detailed change request forms and the official approval by one more managers.
(this can be done by anyone including users and developers)

## Slide 23: Controlling Changes
User
Release
Software
Repository
Master
Directory
Programmer
Promotion
Two types of controlling change:
  Promotion: The internal development state of a software is changed
  Release: A changed software system is made visible outside the development organization.
Notes: Question: Where are Checkin and Checkout Operations? These are operations between Master Directory and
Programmer/Developer, Checkout is not governed by any policy.

## Slide 24: Terminology: SCM Directories
Programmer’s Directory (IEEE: Dynamic Library)
  Library for holding newly created or modified software entities
  The programmer’s workspace is controlled by the programmer only
Master Directory (IEEE: Controlled Library)
  Manages the current baseline(s) and for controlling changes made to them
  Changes must be authorized
Software Repository (IEEE: Static Library)
  Archive for the various baselines released for general use
  Copies of these baselines may be made available to requesting organizations.

## Slide 25: Standard SCM Directories
Foo’95
Foo’98
Programmer’s Directory
  (IEEE Std: “Dynamic Library”)
  Completely under control of one programmer
Master Directory
  (IEEE Std: “Controlled Library”)
  Central directory of all promotions
Software Repository
  (IEEE Std: “Static Library”)
  Externally released baselines.
Central source
code archive
Release
Promotion

## Slide 26: Promotion and Release are Operations on CIs
. . . .
Configuration Item
promote()
release()
Documents
ODD
Configuration Item
Models
Subsystems
Object Model
Dynamic Model
Database
User Interface
Code
Data
Unit Test
RAD
. . . .
. . . .
. . . .
“The project”

## Slide 27: Let‘s Create an Object Model for Configuration Management
Release
Repository
Promotion
Master Directory
*
*
„Promotions are stored in the master directory and releases are stored in the repository“
Problem:There can be many promotions and many releases
Solution: Use Multiplicity

## Slide 28: Let‘s Create an Object Model for Configuration Management
Release
Promotion
Repository
Master Directory
*
*
Insight: Promotions and Releases are both versions
Version
Solution: Use Inheritance

## Slide 29: Let‘s Create an Object Model for Configuration Management
Release
Promotion
Repository
Master Directory
*
*
Problem: A configuration item can have several versions
Version
Configuration Item
*
Solution: Create a 1-many association between Configuration Item and Version

## Slide 30: Let‘s Create an Object Model for Configuration Management
Release
Promotion
Repository
Master Directory
*
*
Problem: Configuration items can themselves be grouped
Version
Solution: Use the composite design pattern
Configuration Item
*
*
Configuration
item
Controlled item
CM Aggregate

## Slide 31: Final Object Model for Configuration Management (UML Class Diagram)
Version
*
Controlled
item
*
CM Aggregate
Configuration
item
Release
Promotion
Repository
Master
Directory
*
*
Notes: RCS: Hat kein CM Aggregate
CVS: Hat Aggregate
Subversion hat keine inviduellen Version number, sondern Versionnumber fuer das System

## Slide 32: Software Configuration Management Tools
RCS: The first on the block [Tichy 1975]
CVS (Concurrent Version Control)
  based on RCS, allows concurrency without locking
  http://www.cvshome.org/
Subversion
  Based on CVS
  Open Source Project (http://subversion.tigris.org/)
Perforce
  Repository server, keeps track of developer’s activities
  http://www.perforce.com
ClearCase
  Multiple servers, process modeling, policy check mechanisms
  http://www.rational.com/products/clearcase/
Notes: Software configuration management is normally supported by tools with different functionality.
RCS supports only version control for individual text files, not even for groups of files

## Slide 33: Modeling Software Configuration Management
IEEE model
RCS model
CVS model
SVN model

## Slide 34: IEEE Model (UML Class Diagram)
Version
*
Controlled
Item
*
CM Aggregate
Configuration
Item
Release
Promotion
Repository
Master
Directory
*
*

## Slide 35: RCS Model (UML Class Diagram)
Version
*
File
Tag
*
*
No CM aggregate
Concurrency controlled with locking
Version numbers used to distinguish promotions from releases
Tags used to identify baselines
User
locks
*
0..1
Repository
*
Working Copy
*
1
1
ancestor
*
1
Notes: RCS is file-based and controls concurrency through locks.
Users first have to acquire a lock on a file before they can modify it and check in a new version.
Directories, file renaming, and file copying are not tracked.

## Slide 36: RCS Version Numbering (UML instance diagram)
1.1 :Revision
1.3.1.1 :Revision
1.3.2.1 :Revision
1.2 :Revision
1.3 :Revision
1.4 :Revision
1.3.1.2 :Revision
Branch 1.3.1
Branch 1.3.2
Trunk
Notes: RCS supports branches.
The version number of a branch is the name of the branch followed by a period followed by a number (the version in the branch).
The name of the branch is the version from which the branch was started followed by a period followed by a branch number.

## Slide 37: CVS Model (UML Class Diagram)
Revision
Controlled Item
*
Directory
File
Repository
Superset of RCS
Directories also controlled
Concurrent changes handled with copy/modify/merge (as opposed to locking)
Tag
*
*
*
*
Working Copy
User
*
1
1
ancestor
*
1
Notes: CVS addresses two short comings of RCS:
Directories are also controlled items
Concurrency is dealt with optimistically, with a copy/modify/merge approach (as opposed to locking).
Renaming and copying are not dealt with.

## Slide 38: Copy/Modify/Merge in CVS
:Repository
modify()
alice
:Developer
checkin(ac)
checkout()
aliceCopy :WorkingCopy
checkout()
joe
:Developer
modify()
update(jc)
checkin(jc)
merge(ac)
joeCopy :WorkingCopy
If changes overlap, CVS Joe resolves the conflict by editing the merged copy .
Notes: This slide illustrate how copy/modify/merge works in the event that two developers change the same configuration item.

## Slide 39: Renaming in CVS
Cvs does not support renaming
Instead, the end user
  renames the file in the working copy
  removes the old name from the repository
  adds the new name in the repository
The two history trees are disconnected
editor1.3
editor1.4
myEditor1.1
myEditor1.2
cvs remove editor
cvs add myEditor
The relation between the two revision trees is lost
Notes: Renaming in cvs is not supported. Instead, users have to rename the file in their workspace, remove the old file (name) from the repository, and add the new file. The relationship between both events is not tracked by the repository.
The same problem exists when moving a file from one directory to another, even without changing names

## Slide 40: Subversion
Open Source Project http://subversion.tigris.org/
Based on CVS
  Subversion interface and features similar to CVS
  Commands: checkout, add, delete, commit, diff
Differences to CVS
  Version controlled moving, renaming, copying of files and directories
  Version controlled metadata of files and directories
Server Options
  Standalone installation
  Integrated into the Apache webserver
The time for branch management is independent of the size of the system (CVS creates physical copies of the files, Subversion uses only tags).
Notes: Later in the semester, we will also have Build Management Exercise
  Download Java 1.4 or 1.5 (J2SDK)
    http://java.sun.com/
  Download Ant
    http://ant.apache.org/

## Slide 41: Subversion Model (UML Class Diagram)
Revision
Controlled Item
*
Directory
File
Repository
Similar functionality than CVS
File renaming/moving is controlled
Global version numbers
Branches and tags are copies
*
*
Working Copy
User
*
1
1
ancestor
*
1
copy
*
1
Notes: Svn adopts a similar functionality than cvs but is a complete reimplementation.
Configuration items are entities, with names treated as attributes.
Copy and renaming is tracked by the repository.

## Slide 42: SVN Global Revision Number Scheme
The global revision number applies to the entire tree
The revision number is increased for each check in, regardless of the extent of the changes.
Notes: The entire repository has a version number.
Every successful commit increases the version number (i.e., one version can include many changes).

## Slide 43: Renaming in Subversion
subversion treats the name of a configuration item as an attribute
Name changes are dealt the same as a content change
There is a single history tree
Renaming conflicts (two users renaming the same file at the same time) are detected
editor 3
editor 4
myEditor 5
svn rename editor myEditor
Notes: Svn treats filenames and pathnames as attributes of the configuration item. By using svn commands for renaming and moving files, the history tree is maintained, uninterrupted.

## Slide 44: Copying in Subversion
Subversion tracks copies in a similar way than renaming.
The history of a configuration item includes the history of the original it was copied from.
Copies are cheap, differences (i.e., the name change) are stored.
Branches in subversion are simple copies.
editor 3
editor 4
myEditor 5
svn copy editor myEditor
editor 6
Notes: Copying is handled similarly to renaming and moving. The origin of the copy is tracked by svn, which allows for “shallow copies”. Since all changes are stored as deltas, the delta corresponding to a copy is simply a reference to the version of origin, not a complete copy.
Copies in svn are used instead of branches and tags. To create a branch, the end user simply copies the trunk to a subdirectory.

## Slide 45: Tasks for Configuration Managers
Define configuration items
Define promote /release policies

## Slide 46: Change Policies
The purpose of change policies is to guarantee that each promotion or release conforms to commonly accepted criteria.
Examples for change policies:
  “No developer is allowed to promote source code which cannot be compiled without errors and warnings.”
  “No baseline can be released without having been beta-tested by at least 500 external persons.”
Notes: Whenever a promotion or a release is performed, one or more policies apply.

## Slide 47: Controlling Changes
Two types of controlling change:
  Promotion: The internal development state of a software is changed.
  Release: A changed software system is made visible outside the development organization.
Promotion
Release
Software Repository
User
Developer
Promotion
Policy
Release
Policy
Master
Directory
Approaches for controlling change (Change Policy):
  Informal (good for research type environments and promotions)
  Formal approach (good for externally developed CIs and for releases)
Notes: Checkin and Checkout are operations between Master Directory and
Programmer/Developer. They are mechanisms, they are not policies.
Checkin is part of a policy (promotion and release policies use checkin).
Checkout is only a mechanims, it is not part of any policy!

## Slide 48: Terminology: Version vs. Revision
Release: The formal distribution of an approved version
Version: An initial release or re-release of a configuration item associated with a complete compilation or recompilation of the item. Different versions have different functionality
Revision: Change to a version that corrects only errors in the design/code, but does not affect the documented functionality.
Notes: Question: Question: Is Windows98 a new version or a revision compared to Windows95 ?

## Slide 49: Tasks for Configuration Managers
Define configuration items
Define promote /release policies
Define activities and responsibilities

## Slide 50: Define Activities and Responsibilities
Configuration Item Identification
Configuration Control
Configuration Status Accounting
Configuration Audits and Reviews
Interface Control

## Slide 51: Configuration Control
Defines the following steps
  How to identify the need for a change (layout of change request form)
  Analysis and evaluation of a change request
  Approval or disapproval of a request
  Verification, implementation and release of a change

## Slide 52: Change Request
Specifies the procedures for requesting a change to a baselined configuration item and the information to be documented:
  Name(s) and version(s) of the configuration item(s) where the problem appears
  Originator’s name and address
  Date of request
  Indication of urgency
  The need for the change
  Description of the requested change

## Slide 53: Evaluation of a Change
Specifies the analysis required to determine the impact of proposed changes and the procedure for reviewing the results of the analysis.

## Slide 54: Change Approval or Disapproval
Describes the organization of the configuration control board (CCB)
  Can be an individual or a group
  Multiple levels of CCBs are also possible, depending on
  In small development efforts one CCB level is sufficient
Also indicates the level of authority of the CCB and its responsibility
  In particular, it must be specified when the CCB is invoked.

## Slide 55: Implementing Change
Specifies the activities for verifying and implementing an approved change
A completed change request must contain this information:
  The original change request(s)
  The names and versions of the affected configuration items
  Verification date and responsible party
  Identifier of the new version
  Release or installation date and responsible party.

## Slide 56: Implementing Change (cont’d)
Specifies also activities for
  Archiving completed change requests
  Planning and control of releases
  How to coordinate multiple changes
  How to add new configuration items to the configuration
  How to deliver a new baseline.

## Slide 57: Configuration Status Accounting
Answers the following questions:
  What elements are to be tracked and reported for baselines and changes?
  What types of status accounting reports are to be generated? What is their frequency?
  How is information to be collected, stored and reported?
  How is access to the configuration management status data controlled?

## Slide 58: Configuration Audits and Reviews
Identifies audits and reviews for the project
  An audit determines for each configuration item if it has the required physical and functional characteristics
  A review is a management tool for establishing a baseline.

## Slide 59: Configuration Audits and Reviews (cont’d)
For each audit or review the plan has to define:
  Objectives
  The Configuration Items under review
  The schedule for the review
  Procedures for conducting the review
  Participants by job title
  Required documentation
  Procedure for recording deficiencies and how to correct them
  Approval criteria.

## Slide 60: Tasks for Configuration Managers
Define configuration items
Define promote /release policies
Define activities and responsibilities
Write the SCMP

## Slide 61: Outline of the Lecture
Purpose of Software Configuration Management (SCM)
Some Terminology
Software Configuration Management Activities
Outline of a Software Configuration Management Plan
Build and Release Management
Continous Integration
Notes: Purpose of Software Configuration Management (SCM)
  Motivation: Why software configuration management? Definition: What is software configuration management?
  Activities and roles in software configuration management
Some Terminology: Configuration Item, Baseline, SCM Directory, Version, Revision Release.
Software Configuration Management Activities: Promotion Management, Release Management, Change Management
Outline of a Software Configuration Management Plan: Standards (Example: IEEE 828-1990)
  Basic elements of IEEE 828-1990
Configuration Management Tools
Associated Exercise

## Slide 62: Software Configuration Management Planning
Software configuration management planning starts during the early phases of a project
The outcome of the SCM planning phase is the Software Configuration Management Plan (SCMP) which might be extended or revised during the rest of the project
The SCMP can either follow a public standard like the IEEE 828, or an internal (e.g. company specific) standard.

## Slide 63: The Software Configuration Management Plan
Defines the types of documents to be managed and a document naming scheme
Defines who takes responsibility for the configuration management procedures and creation of baselines
Defines policies for change control and version management
Describes the tools which should be used to assist the configuration management process and any limitations on their use
Defines the configuration management database used to record configuration information.

## Slide 64: Outline of a Software Configuration Management Plan (SCMP, IEEE 828-2005)
1. Introduction
  Describes the Plan’s purpose, scope of application, key terms, and references
2. SCM management (WHO?)
  Identifies the responsibilities and authorities for managing and accomplishing the planned SCM activities
3. SCM activities (WHAT?)
  Identifies all activities to be performed in applying to the project
4. SCM schedule (WHEN?)
  Establishes required coordination of SCM activities with other activities in the project
5. SCM resources (HOW?)
  Identifies tools and physical and human resources required for the execution of the Plan
6. SCM plan maintenance
  Identifies how the Plan will be kept current while in effect

## Slide 65: SCMP Section 1: Introduction
Overview description of the software project
Identification of the software CI(s) to which SCM will be applied
Identification of other software to be included as part of the Plan (e.g., support or test software)
Relationship of SCM to the hardware or system configuration management activities for the project
The degree of formality, depth of control, and portion of the software life cycle for applying SCM on this project
Limitations, such as time constraints, that apply to the Plan
Assumptions that might have an impact on the cost, schedule, or ability to perform defined SCM activities (e.g., assumptions of the degree of customer participation in SCM activities or the availability of automated aids).
Notes: 1.2 Scope:
  Overview description of the project
  Identification of the configuration item(s) to which software configuration management will be applied.
1.3 Identification of other software to be included as part of the SCMP (support software and test software)
1.7 Assumptions that have an impact on cost, schedule and ability to perform defined configuration management activities.

## Slide 66: SCMP Section 2: SCM management
2.1 Organization
  Organizational context (technical and managerial) within which the configuration management activities are implemented
2.2. Responsibilities
  List name or job title of people how perform activities
  For each board, list
    purpose and objectives
    membership and affiliations
    period of effectivity
    scope of authority
    operational procedures
2.3. Applicable policies, directives and procedures:
  External constraints placed on the SCMP.
Notes:   Organizational context (technical and managerial) within which the configuration management activities are implemented. Identifies
    All organizational units (client, developers, managers) that participate in a configuration management activity
    Functional roles of these people within the project
    Relationship between organizational units
2.2. Responsibilities
  List the name or job title allowed to perform specific activities
  For each board performing configuration management activities, list
    purpose and objectives
    membership and affiliations
    period of effectivity, scope of authority
    operational procedures
3. Applicable Policies:
  External constraints placed on the SCMP

## Slide 67: SCMP Section 3: SCM activities (1/2)
3.1 Configuration identification
  Identify configuration items (events, items, procedures)
  Name configuration items (unique identifiers)
  Acquiring configuration items (physical procedures)
3.2. Configuration control
  Requesting changes
  Evaluating changes
  Approving or disapproving changes
  Implementing changes
3.3. Configuration status accounting
  Metrics to be tracked and reported and type of report
  Storage and access control of status data
Notes:   Organizational context (technical and managerial) within which the configuration management activities are implemented. Identifies
    All organizational units (client, developers, managers) that participate in a configuration management activity
    Functional roles of these people within the project
    Relationship between organizational units
2.2. Responsibilities
  List the name or job title allowed to perform specific activities
  For each board performing configuration management activities, list
    purpose and objectives
    membership and affiliations
    period of effectivity, scope of authority
    operational procedures
3. Applicable Policies:
  External constraints placed on the SCMP

## Slide 68: SCMP Section 3: SCM activities (2/2)
3.4. Configuration evaluation and reviews
  At minimum an audit on a CI prior to its release
  Defines objective, schedule, procedures, participants, approval criteria etc.
3.5. Interface control
  Coordination of changes to CIs with changes to interfacing items outside of the scope of the Plan
3.6. Subcontractor/vendor control
  Incorporation of items developed outside the project environment into the project CIs
3.7. Release Management and Delivery
  Description of the formal control of build, release and delivery of software products
Notes:   Organizational context (technical and managerial) within which the configuration management activities are implemented. Identifies
    All organizational units (client, developers, managers) that participate in a configuration management activity
    Functional roles of these people within the project
    Relationship between organizational units
2.2. Responsibilities
  List the name or job title allowed to perform specific activities
  For each board performing configuration management activities, list
    purpose and objectives
    membership and affiliations
    period of effectivity, scope of authority
    operational procedures
3. Applicable Policies:
  External constraints placed on the SCMP

## Slide 69: SCMP Section 4: SCM schedules
Sequence and coordination of SCM activities
Relationship of key SCM activities to project milestones or events, such as
  Establishment of configuration baseline
  Implementation of change control procedures
  Start and completion dates for a configuration audit
Schedule either as absolute dates, relative to SCM or project milestones or as sequence of events
Graphical representations can be used here
Notes:   Organizational context (technical and managerial) within which the configuration management activities are implemented. Identifies
    All organizational units (client, developers, managers) that participate in a configuration management activity
    Functional roles of these people within the project
    Relationship between organizational units
2.2. Responsibilities
  List the name or job title allowed to perform specific activities
  For each board performing configuration management activities, list
    purpose and objectives
    membership and affiliations
    period of effectivity, scope of authority
    operational procedures
3. Applicable Policies:
  External constraints placed on the SCMP

## Slide 70: SCMP Section 5: SCM resources
Identifies environment, infrastructure, software tools, techniques, equipment, personnel, and training
Key factors for infrastructure: functionality, performance, safety, security, availability, space requirements, equipment, costs, and time constraints
Identify which tools etc. are used in which activity
Notes:   Organizational context (technical and managerial) within which the configuration management activities are implemented. Identifies
    All organizational units (client, developers, managers) that participate in a configuration management activity
    Functional roles of these people within the project
    Relationship between organizational units
2.2. Responsibilities
  List the name or job title allowed to perform specific activities
  For each board performing configuration management activities, list
    purpose and objectives
    membership and affiliations
    period of effectivity, scope of authority
    operational procedures
3. Applicable Policies:
  External constraints placed on the SCMP

## Slide 71: SCMP Section 6: SCM plan maintenance
This section answers the following questions
  Who is responsible for monitoring the Plan
  How frequently updates are to be performed
  How changes to the Plan are to be evaluated and approved
  How changes to the Plan are to be made and communicated
Also includes history of changes made to the plan
Notes:   Organizational context (technical and managerial) within which the configuration management activities are implemented. Identifies
    All organizational units (client, developers, managers) that participate in a configuration management activity
    Functional roles of these people within the project
    Relationship between organizational units
2.2. Responsibilities
  List the name or job title allowed to perform specific activities
  For each board performing configuration management activities, list
    purpose and objectives
    membership and affiliations
    period of effectivity, scope of authority
    operational procedures
3. Applicable Policies:
  External constraints placed on the SCMP

## Slide 72: Tailoring the SCMP
The IEEE standard allows quite a bit flexibility for preparing an SCMP
The SCMP may be
  tailored upward:
    to add information
    to use a specific format
  tailored downward
    Some SCMP components might not apply to a particular project.
Always state the reasons for diverting from the standard in the Introduction
It is not possible to omit any of the six major classes of information
Notes: To conform to the rest of the project, the SCMP may be
  tailored downward
    Some SCMP components might not apply to a particular project.
    Instead of omitting the associated section, mention its applicability.
    Information that has not been decided on at the time the SCMP is approved should be marked as “to be determined”.

## Slide 73: Conformance to IEEE Standard 828-2005
Presentation format & Minimum information
  A separate document or a section embedded in another document titled “Software Configuration Management Plan”
Consistency Criteria:
  All activities defined in the Plan shall be assigned to an organizational unit.
  All activities defined shall have resources identified to accomplish the activities.
  All CIs identified in the Plan shall have defined processes for baseline establishment and change control.
If the above criteria are met, we can write:
  “This SCM Plan conforms with the requirements of IEEE Std 828-2005.”
Notes: Presentation format & Minimum information
  A separate document or a section embedded in another document titled “Software Configuration Management Plan”.
  6 Sections: Introduction, Management, Activities, Schedules, Resources and Plan Maintenance
Consistency Criteria:
  All activities defined in the SCMP (Section 3.1 to 3.6) are assigned to an organizational unit or person and they are associated with resources to accomplish the activities.
  All Configuration items identified in Section 2.1 have defined processes for baseline establishment and change control (Section 3.2) .
If the above criteria are met, we can write:
  “This SCMP conforms with the requirements of IEEE Std 828-1990.”
Note: The consistency criteria can also be used at a SCMP review meeting

## Slide 74: Example SCM Plans (from IEEE 1042.1987 Guide)
Life-cycle Phase
Project Type
Size
SCM Tools
Life Span
Writing
Concept
Prototype
Small
Basic
Short
Informal
Development
Critical
Medium
Advanced
Short
Highly
Maintenance
Support
Large
On-line
Full
Structured
All
Commercial
Small
Integrated
Full
Inf
ormal
B
A
C
D
Structured
Life-Cycle
Life-Cycle
Character of
Complex system
Project
contracted to
another company
Small software
SCMP used by
Development of
development
project
or
ganization using
contracted SW
embedded
applications
Software
Notes: Examples ARENA? Asteroids?
Asteroids Integration: Concept-Phase, Prototype,
Small Project, On-line SCM Tools, Short Lifespan, Informal Documents

## Slide 75: Tasks for Configuration Managers (Summary)
Define configuration items
Define promote /release policies
Define activities and responsibilities
Set up configuration management system
SCMP following the IEEE 828-2005 standard

## Slide 76: SCMP Homework
Write a Software Configuration Management Plan (SCMP) that conforms with the requirements of IEEE Std 828-2005 for the project of your choice
Add this to the SPMP to the project of your choice (SPMP Homework)

## Slide 77: Backup Slides